**CONFIGURATION MANAGEMENT PLAN**

**(CMP) for National Archives and Records Administration (NARA)   
Electronic Records Archives Congressional Records Instance (ERA CRI)**

**Version Number: v1.1**

**Status: Final**

**Date: 10/15/2024**

**Document Revision History**

|  |  |  |  |
| --- | --- | --- | --- |
| **Version Number** | **Implemented By** | **Revision Date** | **Revision Description** |
| 0.1 | IBM – NARA ERA O&M | 03/15/2024 | Initial draft. NARA will coordinate with the ISSO for updates in sections: 3.1.3; 3.2.3; 3.2.4. |
| 0.2 | IBM – NARA ERA O&M | 03/26/2024 | Updated in response to DRCF |
| 1.0 | Ericka Thomas (ISSO) and Thomas McManuels (ISSM) | 08/13/2024 | New template. Review and update security sections to align with CIS Benchmarks in place for ERA CRI |
| 1.0a | Carlos Riesco | 10/7/2024 | Updated as part of 2024 Option Period 1 review |
| 1.1 | Carlos Riesco | 10/15/2024 | 2024 Option Period 1 – final version accepted by NARA. |

Configuration Management Plan

For Electronic Records Archives Congressional Records Instance (ERA CRI)

SIGNATURE PAGE

***Signature acknowledges that you agree with the Configuration Management Plan and will abide by the details as stated within***.

Recommendation for Approval:

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Name Mackenzie Stevens Date

Title: Project Manager/Application Manager

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Name James Wyatt Date

Title: System Owner

**Table of Contents**

[**1.0 Introduction 6**](#_2et92p0)

[1.1 Purpose 6](#_tyjcwt)

[1.2 Scope 6](#_3dy6vkm)

[1.3 Assumptions 6](#_1t3h5sf)

[1.4 References 6](#_4d34og8)

[**2.0 CM Planning 7**](#_17dp8vu)

[2.1 Project Organization 7](#_3rdcrjn)

[2.2 CM Roles and Responsibilities 7](#_26in1rg)

[**3.0 CM Activities 8**](#_35nkun2)

[3.1 Configuration Identification 8](#_1ksv4uv)

[3.1.1 Purpose 8](#_44sinio)

[3.1.2 Activities and Tasks 8](#_2jxsxqh)

[3.1.3 SecCM Configuration Identification 9](#_z337ya)

[3.2 Configuration Change Control 17](#_2xcytpi)

[3.2.1 Purpose 17](#_1ci93xb)

[3.2.2 Activities and Tasks 17](#_2bn6wsx)

[3.2.3 Security Impact Analysis 17](#_qsh70q)

[3.2.4 SecCM Monitoring 17](#_3as4poj)

[3.3 Configuration Status Accounting 18](#_2p2csry)

[3.3.1 Purpose 18](#_147n2zr)

[3.3.2 Activities and Tasks 18](#_3o7alnk)

[3.3.2.1 Configuration Management Database (CMDB) Report 18](#_23ckvvd)

[3.3.2.2 Project Closeout Report 18](#_ihv636)

[3.3.2.3 Change Request Report (CRR) 18](#_32hioqz)

[3.4 Configuration Audit 19](#_41mghml)

[3.4.1 Purpose 19](#_2grqrue)

[3.4.2 Activities and Tasks 19](#_3fwokq0)

[3.4.2.1 Functional Configuration Audit (FCA) 19](#_1v1yuxt)

[3.4.2.2 Physical Configuration Audit (PCA) 19](#_2u6wntf)

[3.4.2.3 Baseline Audits 19](#_19c6y18)

[3.4.2.4 Project Closeout 20](#_3tbugp1)

[**4.0 Release Management 20**](#_nmf14n)

[**5.0 CM Resources 20**](#_1mrcu09)

[5.1 CM Personnel 20](#_46r0co2)

[5.2 CM Processes and Tools 20](#_2lwamvv)

[5.3 CM Training 21](#_111kx3o)

[**6.0 CM Plan Maintenance 21**](#_3l18frh)

[**Appendix A: Acronyms 22**](#_4k668n3)

[**Appendix B: Key Terms and Definitions 23**](#_3ygebqi)