CONFIGURATION MANAGEMENT PLAN

(CMP) for National Archives and Records Administration (NARA) 
Electronic Records Archives Congressional Records Instance (ERA CRI)

Version Number: v1.1

Status: Final

Date: 10/15/2024

Document Revision History

| Version Number | Implemented By | Revision Date | Revision Description |
| --- | --- | --- | --- |
| 0.1 | IBM – NARA ERA O&M | 03/15/2024 | Initial draft. NARA will coordinate with the ISSO for updates in sections: 3.1.3; 3.2.3; 3.2.4. |
| 0.2 | IBM – NARA ERA O&M | 03/26/2024 | Updated in response to DRCF |
| 1.0 | Ericka Thomas (ISSO) and Thomas McManuels (ISSM) | 08/13/2024 | New template. Review and update security sections to align with CIS Benchmarks in place for ERA CRI |
| 1.0a | Carlos Riesco | 10/7/2024 | Updated as part of 2024 Option Period 1 review |
| 1.1 | Carlos Riesco | 10/15/2024 | 2024 Option Period 1 – final version accepted by NARA. |

# Configuration Management Plan

For Electronic Records Archives Congressional Records Instance (ERA CRI)

SIGNATURE PAGE

Signature acknowledges that you agree with the Configuration Management Plan and will abide by the details as stated within.

Recommendation for Approval:

_________________________________			________________

Name	Mackenzie Stevens						Date

Title:  Project Manager/Application Manager

_________________________________			________________

Name	James Wyatt						Date

Title:  System Owner

Table of Contents

1.0 Introduction	6

1.1 Purpose	6

1.2 Scope	6

1.3 Assumptions	6

1.4 References	6

2.0 CM Planning	7

2.1 Project Organization	7

2.2 CM Roles and Responsibilities	7

3.0 CM Activities	8

3.1 Configuration Identification	8

3.1.1 Purpose	8

3.1.2 Activities and Tasks	8

3.1.3 SecCM Configuration Identification	9

3.2 Configuration Change Control	17

3.2.1 Purpose	17

3.2.2 Activities and Tasks	17

3.2.3 Security Impact Analysis	17

3.2.4 SecCM Monitoring	17

3.3 Configuration Status Accounting	18

3.3.1 Purpose	18

3.3.2 Activities and Tasks	18

3.3.2.1 Configuration Management Database (CMDB) Report	18

3.3.2.2 Project Closeout Report	18

3.3.2.3 Change Request Report (CRR)	18

3.4 Configuration Audit	19

3.4.1 Purpose	19

3.4.2 Activities and Tasks	19

3.4.2.1 Functional Configuration Audit (FCA)	19

3.4.2.2 Physical Configuration Audit (PCA)	19

3.4.2.3 Baseline Audits	19

3.4.2.4 Project Closeout	20

4.0 Release Management	20

5.0 CM Resources	20

5.1 CM Personnel	20

5.2 CM Processes and Tools	20

5.3 CM Training	21

6.0 CM Plan Maintenance	21

Appendix A: Acronyms	22

Appendix B: Key Terms and Definitions	23